Sprint 1 Plan

ScrumLite

1/21/16

Revision 2

2/5/16

Goal:

We need to initialize all database tables and get some initial scaffolding for the webpages. Users should be able to do basic team stuff.

User Stories/ Tasks:

1. As a product owner, I want to see who is working on the project and have information secured.

Create Team

Add members

Add product Information

1. As a product owner, I want to see an overview of the project.

Have a basic homepage

View team

Have a nav bar

Integrate components

1. As a team manager, I want to create and store user stories and tasks.

Add user stories and tasks

Associate tasks and user stories and correct team

Create scrum board scaffolding

Team Roles:

Manmeet Singh: Front Page

Colton: Scrum Master

Alessio Alba: Developer

Jake: Develeoper

David: Developer

Task Assignment:

Manmeet Singh: (2, Have a basic homepage, 2/4/16), (2, Integrate Components, 2/4/16)

Colton: (1, Create Team, 2/4/16), (1, Add product information, 2/4/16)

Alessio Alba: (1, Create Team, 2/4/16), (1, Add members, 2/4/16), (1, Add product information, 2/4/16), (2, View team, 2/4/16), (3, Add user stories and tasks, 2/4/16), (3, Associate tasks and user stories and correct team, 2/4/16)

Jake: (1, Add members, 2/4/16), (2, View team, 2/4/16)

David: (2, Have a basic homepage, 2/4/16) (2, Have a nav bar, 2/4/16)

Initial Burnup Chart:

Starting from scratch

Scrum board: <https://trello.com/b/yhp1NgCI/scrum-board>

Scrum Times: MWF 2:00 Merrill Library